11/10/2025:

- Accomplished / Project Idea: Referral System for Aggies

  - User Functionalities:

    - Users can create an account

    - Users can create referral posts

    - Users can view referral posts

    - Users can create a request for a referral on referral posts

11/12/2025

- Accomplished

  - Created GitHub Repository

  - Finalized on Project Idea

  - Discussed potential functionalities and user stories

- Next Steps:

  - Create database schema

  - Finalize user stories for Sprint 1

- Next meeting: Saturday (11/15) 10PM

11/15/2025

- Accomplished

  - Assigned user stories to each member

  - Khussal Completed Mailtrap set up for mailing services

  - Khussal created PR for Mailing credentials

  - Khussal created PR for all models and relations

- Next Steps:

  - David: Started with Company Mail verification logic

  - Aurora: Will begin creating views for Sign Up and Log In

  - Quan: Will begin logic for account creation with password encryption

  - Khussal: Will create email verification endpoints for TAMU

- Next Meeting: Sunday (11/16) 10PM

11/17/2025:

- Accomplished

  - Aurora: Merged origin branches, contributed to initial server setup, merged credential-related PRs, and assisted with bcrypt signup logic.

  - Khussal: Configured Mailtrap SMTP, updated/removed credentials tracking, fixed SSL and lint issues, resolved preview path, set up initial DB schema, and created PRs for models/relations/SMTP configs.

  - David: Created scaffold controller for CompanyVerification.

  - Quan: Implemented session-based authentication, added inline validation and catch-all route, added RSpec/Cucumber tests, fixed local setup errors, and completed models/associations/tests.

- Next Steps:

  - David: Continue Company Mail verification logic

  - Aurora: Begin styling views for Sign Up and Log In

  - Quan: Help others complete Sprint 1 tasks

  - Khussal: Create EmailVerificationsController, add verify_tamu & verify_company actions/routes, add find_by_token logic

- Next Meeting: Tuesday (11/18) 10PM

11/18/2025:

- Accomplished

  - Aurora: Merged origin branches, contributed to initial server setup, merged credential-related PRs, and assisted with bcrypt signup logic.

  - Khussal: Configured Mailtrap SMTP, updated/removed credentials tracking, fixed SSL and lint issues, resolved preview path, set up initial DB schema, and created PRs for models/relations/SMTP configs.

  - David: Currently Testing functionalities of CompanyVerificationController using Rspec

  - Quan: Implemented session-based authentication, added inline validation and catch-all route, added RSpec/Cucumber tests, fixed local setup errors, and completed models/associations/tests.

- Next Steps:

  - David: Continue Company Mail verification logic

  - Aurora: Begin styling views for Sign Up and Log In

  - Quan: Help others complete Sprint 1 tasks

  - Khussal: Waiting on PR from CompanyVerificationController by David

- Next Meeting: Wednesday (11/19) 5:00PM

11/19/2025:

- Accomplished:

  - Created new user stories for Sprint 2

  - Aurora: Completed CompanyVerification Views and controller

  - David: Followed up from Aurora and created tests for CompanyVerificationController

  - Quan: Came up with new user stories

- Next steps;

  - Meet with team and solidify new user stories

- Next Meeting: Thursday (11/20) 10:00PM

11/21/2025:

- Accomplished:

  - Aurora: Continued working on Ticket P2-02, Edit Profile Form (+ Resume UI)

  - David: Created views for dashboard, tested with Rspec, no cucumber

  - Quan: Completed referral posts controller, tested with Rspec and cucumber

- Next steps;

  - Aurora: Create User stories for tickets.

  - Quan: Completed all user stories, waiting on team.

  - David: Create cucumber tests for views for dashboard

- Next Meeting: Monday (11/24) 5:30PM

11/24/2025:

- Accomplished:

  - Aurora: Continued working on Ticket P2-02, Edit Profile Form (+ Resume UI)

  - David: Created views for dashboard, tested with Rspec, no cucumber

  - Quan: Completed referral posts controller, tested with Rspec and cucumber

  - Khussal: Created resume uploading as PDF

    - Made Rspec and Cucumber tests coverage to 100%

- Next steps;

  - Aurora: Create User stories for tickets.

  - Quan: Completed all user stories, waiting on team.

  - David: Create cucumber tests for views for dashboard

  - Khussal: Create search engine for posts.

- Next Meeting: Tuesday (11/24) 10:00PM